# Table of Contents

[Table of Contents 1](#_Toc1707642452)

[Section 1: Introduction 1](#_Toc646505462)

[Section 2: Roles 2](#_Toc296812200)

[Section 3: Risk Management 3](#_Toc682645566)

[Section 4: Planning 5](#_Toc858434902)

[Section 5: Software tools 8](#_Toc242819535)

[5.1 Communication 9](#_Toc1112853741)

[5.2 Project planning & productivity 9](#_Toc1283831169)

[5.3 Development related 9](#_Toc1122898088)

[5.4 Design 10](#_Toc335526869)

[5.5 Documentation 11](#_Toc1503099543)

[Section 6: Requirements 11](#_Toc278418154)

[Section 7: Requirements diagram 14](#_Toc863919961)

[Section 8: Use Case Diagram 17](#_Toc1281876419)

[Section 9: Domain Model 25](#_Toc535534512)

Section 1: Introduction

This section serves as a small introduction to our project, a videogame called “Dragon Boat Racing” as specified by our client Mr. Javier Cámara. Dragon Boat Racing is a 2D, single-player game developed for the PC platform using the Java programming language.

For the gameplay aspects, Dragon Boat Racing is an arcade racing game where the player will experience the rush of competition, the excitement of power-ups, the satisfaction of overcoming obstacles and most importantly the glory of winning a race. It consists of various levels, each one with increased difficulty and unique scenery. Players will have the ability to customize their boat´s appearance and stats to match their playstyle.

Every race is an adrenaline-fueled test of skill and strategy as it takes great skill for a player to control their boat in the lane and defeat their opponents. The game’s mechanics are basic yet extremely exciting. Leaving the lane penalizes you making it harder for you to win the race and colliding with obstacles eventually results in the sinking of your boat. It is here that the game will give less skilled players a chance to play a “Simon-says” mini-game to repair and revive their boat. The different power-ups make the experience more exciting, enjoyable, and dynamic.

Section 2: Roles

To achieve our goal of creating an excellent, enjoyable, and exciting game, it is important that we distribute the work among our team. This is also essential for satisfying the needs of our client, Mr. Cámara, and delivering a great final project.

Keeping in mind the project’s needs we have decided to have five roles. They are as following:

* **Programmers** will be responsible for writing all the code and carrying out all the tasks related to development.
* **Project Managers** are there to prepare our Trello, keeping an eye out on the project to make sure that we are advancing and most importantly they are the coordinators of the project, this means that they will make sure that we meet all our deadlines.
* **Spokespersons** will be responsible for coordinating and establishing a healthy relationship with our client. Their main job is to act as a communication channel between our team and Mr. Cámara.
* **Testers’** job is essential for any programming project. They will make sure that the code functions as intended and will give their feedback to the programmers making sure that the final product has no unexpected bugs.
* **Graphic Designers** will design all the graphical elements for our project. Be it mockups, different elements of the game like boats, levels and loading screens. Their job is essential to our project as it will ensure that the final project has stunning visuals.

Next up you will find a table listing all our team members with their assigned roles. Each team member has been assigned two roles to ensure each role has sufficient assignees.

|  |  |  |
| --- | --- | --- |
| Team Member | Role 1 | Role 2 |
| Allitt López Ricardo Juan | Spokesperson | Tester |
| Barrios Moreno Manuel | Project Manager | Graphic Designer |
| Bayon Pazos Ángel | Tester | Graphic Designer |
| Escaño López Ángel Nicolás | Spokesperson | Programmer |
| Hormigo Jiménez Pablo | Project Manager | Programmer |
| Jorda Garay Francisco Javier | Spokesperson | Programmer |
| Sicre Cortizo Diego | Project Manager | Tester |
| Sultan Sultan Muhammad Abdullah | Programmer | Graphic Designer |
| Torres Gómez Juan | Tester | Graphic Designer |

Section 3: Risk Management

In this section we introduce the main risks we are facing with regards to the project. We have created a table in which we specify the risk, it´s type, a little description in which we present it and we have added a metric of the likelihood of it happening and the severity it presents, all of them are followed by the consequent contingency plan we would apply in case the risk materializes.


It is fundamental for the project to succeed to have an appropriate anticipation of the possible things that could go wrong and the way in which we plan to fix them. This will allow us to anticipate the problems before they occur and will allow us to save valuable resources.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | | | |
| **Risk** | **Type** | **Risk Description** | **Severity /**  **Probability** | **Contingency Plan** |
| Underestimating complexity of a task | Organization | If a given task is underestimated, it may lead to delays in the project and a need for reorganization of tasks. | Medium-High  Medium-Low | Redistribute the work force to rapidly get back on track and minimize the effects. |
| Lack of risk management | Organization and requirements | Failure to identify and proactively manage risks can lead to surprises during project development, resulting in delays, additional costs, and loss of client confidence | Very High  Low | Develop a good study plan that encompasses all the risks that may arise during work, from the simplest and least probable to the most complex, to avoid surprises |
| Finished task is not what was expected | Project and Personal | Failure in communication between the project team and the client leading to an incorrect product. | Medium  Low | Replan task with team making sure everyone understands the objectives needed and recommunicating with the client |
| Other assignments demand our time above the project. | Personal and Organization | A bad planning of personal time results in overlapping of other projects and deadlines that require our attention before this project. | Medium  Medium | In a group meeting try to delegate such tasks to other members; this project must be the priority. |
| A group member leaves the project, is not disponible or does not dedicate enough amount of time | Project | The project might lack in a certain area due to the mediocre work of a team member | Very High  Very Low | The project is a team effort, where we must all work equally to move forward, actions will be taken against this team member |
| The final product could fail and not perform as expected | Product | An unchecked command could make the difference between a correct and a completely disastrous delivery, leading to errors unknown for the group members | Catastrophic  Low | Giving enough time to test the final delivery before the submission, considering all cases and their respective consequence (In case x happens, then each of the results y must be contemplated) |
| Requirements change mid project production | Project and Requirements | The customer could always ask for a substantial change mid project leading to massive changes | Medium-High  Medium-Low | Try to adapt our Gantt Diagram to meet the latest changes with minimum change during the project. |
| Personnel without sufficient information on the tools to use | Personal and Organization | The lack of experience with the java programming language and its corresponding graphic interfaces could mean spending excessive time learning it and solving errors, thus subtracting time dedicated to other tasks | High-Very High  Medium-High | When a doubt arises, asking someone from other departments of the project or another more knowledgeable programmer |
| Develop the project with incorrect focus | Project and Organization | We follow methods or focus a lot of resources in making something that in the end was not necessary | High  Medium-Low | During each session revise the work done, work that will be done, and debate whether it helps us reach the desired goal and not the opposite. |
| Not understanding what the client wants | Project and Requirements | Our understanding of the client´s vision and ours aren´t in sink | Catastrophic  Low | Maintaining active communication with our client and showing results, if possible, an effective way to keep track of the development of the project. |
| Sudden change in development environment | Technology | The libraries being used for the project could change leading to the need to adapt changes or completely restart the project. | Medium-High  Very Low | Before redoing the project, we will consider other technologies that adapt to what we have developed and evaluate if it is better to migrate the project or adapt to changes. |
| Group members disagree between them | Personal | At the moment of implementing a feature or discussing an idea, teammates may differ in opinions, even resulting in conflict. | Medium  Medium | Be open-minded and learn to accept different points of view. Take the opportunity to learn from each other. |
| Client no longer needs our help | Project | The client may cancel the project mid production for any reason. | Catastrophic  Very Low | There is nothing we can do at this point |

Section 4: Planning

In this section, we adopt the SCRUM methodology and agile practices to foster iterative development, adaptability, and continuous improvement throughout the project lifecycle. SCRUM emphasizes teamwork, collaboration, and delivering incremental value to stakeholders through short, time-boxed iterations called sprints. Our approach to project planning involves defining and prioritizing tasks, setting achievable goals, and allocating resources effectively to maximize productivity and project success. This robust planning will help us achieve our goals and make sure that we satisfy the needs of our client, Mr. Cámara.

* ***(March 8 - March 13)***: Dedicated to discussions regarding the video-game implementation, creating a list of questions to present to the client on March 13. These questions cover aspects such as boat movements, obstacle generation, boat skins, and levels. Additionally, communication channels through Discord were established, along with task management using Trello and GitHub integration.
* ***(March 13 - March 22):*** With a more refined concept, we implemented the requirement diagram, risk management, role assignment, and future planning. Several meetings were conducted via Discord to oversee the progress of these tasks and their respective reviews.
* ***(March 23 – May 5):*** Refinements for the first submission as requirements and the complete diagrams of the project.
* ***(May 6 – May 17):*** Beta versions of the game were archived, featuring boat movement, obstacles, and basic skins for boats, obstacles, and levels.
* ***(May 18 - May 24):*** Improved versions of the game incorporating physics collisions with obstacles and boats, diverse attributes for boats such as handling or speed, even the increase of difficulty across levels, random object appearances, and mini-games. Graphic developers expanded the repertoire of boat and level skins.
* ***(May 20 - May 24):*** Dedicated to testing the final game, with testers assuming responsibility for this phase. Programmers focused on bug fixes in the code, without introducing additional mechanics. Delivering the project to the client and asking for their feedback.
* ***(May 25 – June 7):*** Final versions from developers with the latest implementations and improvements, potentially including the integration of power-ups during gameplay or enhanced developer-friendly controls. Graphic designers introduced a degraded version of boats to depict damage accumulation, upgrading previous iterations, as necessary.

Figure 1: Trello Board





Figure 2: Trello charts for the organization

Figure 3: Gantt Chart of the first part of the project.

Section 5: Software tools

Every project and team need different tools. Some tools are more suitable for the job than others. Here we will list the tools that we have chosen for our Dragon Boat Racing project after carefully looking at all the options, consulting with different team members and of course making sure that they are the best tools for the job.

### 5.1 Communication

This section outlines the tools we utilize for seamless communication within the team. Effective communication software is crucial for real-time collaboration, swift issue resolution, and maintaining a cohesive team environment. These tools facilitate instant messaging, and videoconferencing ensuring that team members stay connected regardless of geographical locations.

* **Discord** will serve as our main communication platform. The app is great for videoconferencing between our team members, has a modern interface and mobile applications to make sure our team is always connected.
* **WhatsApp** will serve as another communication platform for its convenience, and its instant messaging capabilities as anything critical can be discussed via WhatsApp between our team members for instant response.

### 5.2 Project planning & productivity

This section enumerates the tools we employ for project planning, task management, and enhancing overall productivity. These tools are essential for organizing workflows, setting project milestones, allocating resources, tracking progress, and managing timelines efficiently. By utilizing such tools, we ensure transparency, accountability, and alignment with project objectives, optimizing team performance and project outcomes.

* **Trello** will be used exclusively as it is very well known in the industry and of course preferred by our project managers. It will make it easy for us to assign tasks and distribute work between our members thanks to its excellent, simple yet powerful web interface.
* **ChatGPT** is an excellent modern AI tool which will help boost the productivity of every one of our members. Be it helping our programmers write tests and similarly helping us document our code due to its great language capabilities.

### 5.3 Development related

This section delineates the software tools integral to the development process, including integrated development environments (IDEs), and version control systems. These tools facilitate code creation, debugging, version tracking, and testing. By leveraging these tools, we enhance code quality, accelerate development cycles, and foster collaboration among our team’s programmers.

* **IntelliJ IDEA** is an IDE very well known in the java development space. It is modern, simple, powerful and above all our team of developers is comfortable using it. It has support for different build tools like ***gradle*** which we will use for our Dragon Boat Racing game.
* **Git** is an excellent version control system and is an industry leader. It is fully free and open source and will give us access to powerful version controlling. As for a git server, we will use ***GitHub*** simply because it does not require us self-hosting our git server, is easy to use and provides an excellent desktop client for us to use.

### 5.4 Design

This section highlights the tools utilized for graphical design, prototyping, and user interface (UI) development. These tools enable our graphic designers to conceptualize, iterate, and refine design elements, ensuring intuitive user experiences and visually appealing interfaces. From wireframing and mockup creation to asset management and prototyping, these tools play a pivotal role in translating design concepts into tangible product features, aligning with our client Mr. Cámara’s expectations.

* **Visual Paradigm** is versatile tool for UML diagramming and requirements definition. It offers a user-friendly interface and a wide range of features for creating diagrams like use case, class, and sequence diagrams. Facilitating collaborative design and analysis ensures efficient communication and alignment of design concepts between us and our client, Mr. Cámara. It is simply put ideal in our case of agile development.
* **Canva** is an excellent modern graphic design tool which serves to create simple mock-ups as well as different marketing and mock-up material when working in our team.
* **Adobe Creative Cloud** is a comprehensive suite of creative tools for graphic design, photo editing, video production, and web development. Adobe Creative Cloud includes industry-standard software such as **Photoshop** and **Illustrator** which will be used by our professional graphic designers to design different graphical elements of the game be it the simple game menu or complex boat designs.
* **Freepik Pikaso** is an AI-powered art generator that revolutionizes the creative process. Leveraging advanced algorithms, Pikaso transforms concepts into stunning visual artworks effortlessly. With its intuitive interface and vast library of styles and elements, Pikaso will empower our graphic designers to reach their maximum potential be it generating photos of different game elements or simply using it to get inspired when they are out of ideas.

### 5.5 Documentation

This section identifies the tools employed for documenting project requirements, specifications, codebase, and user documentation. Effective documentation tools facilitate knowledge sharing, maintain project transparency, and serve as invaluable references for our team and are important for our client Mr. Cámara.

* **Google Docs** is a cloud-based document collaboration platform offering real-time editing and sharing capabilities. Google Docs enables our team members to work concurrently on documents, facilitating seamless collaboration regardless of geographical locations.
* **Microsoft Office** is a suite of productivity tools including Word, Excel, and PowerPoint, providing robust capabilities for document creation, data analysis, and presentation. Microsoft Office offers a familiar interface to our team members and is an industry standard.




Figure 4: Best software tools for job

Section 6: Requirements

In this section, there will be explained all the requirements that this project must hold for its correct functionality, those whose color is green, are meant to be the functional requirements, those who explain what the project must do. Furthermore, those whose color is yellow will be denoted as the Non-Functional Requirements, that are explained as the qualities that the project holds itself.

|  |
| --- |
| FR001: PLAYER |
| As a player I want to control a boat to reach the end of the race. |

|  |
| --- |
| FR002: BOATS |
| As a player I want to be able to choose between boats of different characteristics. |

|  |
| --- |
| FR003: LEVELS |
| As a player I want to have different levels in order to get a sense of progress and feel an increasing difficulty as I advance. |

|  |
| --- |
| FR004: OBSTACLES |
| As a player I want things that impede my goal including random dynamic obstacles and static obstacles that do not change. |

|  |
| --- |
| FR005: MAIN MENU |
| As a player I want a main screen that allows me to navigate through other screens though buttons. |

|  |
| --- |
| FR006: POWER-UPS |
| As a player I want to have pick-ups throughout the race that alter my speed, health and give invincibility. |

|  |
| --- |
| FR007: LOADING SCREENS |
| As a player I want to see a decorated screen screen while things are loading, including a loading bar to keep the player informed of the progress. |

|  |
| --- |
| FR008: TUTORIAL |
| As a player I want to have an explanation of how the game works before playing. |

|  |
| --- |
| FR009: LEGS |
| As a player I want there to be 3 legs thoughout each game. |

|  |
| --- |
| FR010: SCENERY |
| As a player I want to see a nice dragon-themed environment throughout the race that becomes more abundant every leg. |

|  |
| --- |
| FR011: HEATH-BAR |
| As a player I want to know my boat's health throughout the race. |

|  |
| --- |
| FR012: PAUSE SCREEN |
| As a player I want to be able to pause the game and resume it whenever I want. |

|  |
| --- |
| FR013: RIVALS |
| As a player I want to compete against other boats. |

|  |
| --- |
| FR014: LEG DURATION |
| As a player I want legs not to exceed 2 minutes of duration. |

|  |
| --- |
| FR015: TIMER |
| As a player I want to know how long I am taking to finish the race. |

|  |
| --- |
| FR016: BOAT SELECTION MENU |
| As a player I want to have a menu screen before the race that allows to choose between boats. |

|  |
| --- |
| FR017: LEADERBOARD |
| As a player I want to know in which position of the race I am with respect to rivals. |

|  |
| --- |
| FR018: CONTROLS |
| As a player I want to be able to change the controls however I want. |

|  |
| --- |
| FR019: MINI-GAME |
| As a player I want a secondary minigame different in style from the main game. This game gives a second chance to the player to continue the game. |

|  |
| --- |
| FR020: LANES |
| As a player I want boats to have their own lane to try staying in, and to slow down whenever they go out. |

|  |
| --- |
| FR021: VISUAL EFFECTS |
| As a player I want simple animations after the trigger or certain events, such as the crash of the boat with an obstacle or the end of the race. |

|  |
| --- |
| FR022: CREDITS |
| As a player I want to know the developers of the game. |

|  |
| --- |
| NFR001: JAVA |
| Using Java language to develop the game as it is a technical constraint imposed by the client. |

|  |
| --- |
| NFR002: FRAME RATE |
| As a player I want the game running always at a constant 30fps to give a smooth gameplay and avoid penalties external to player skill. |


|  |
| --- |
| NFR003: LOW LATENCY RESPONSES |
| As a player I want game responses not to take more than 50ms. |


|  |
| --- |
| NFR004: COMAPCT |
| As a user I want the executable files to be as light as possible (less than 1Gb). |


|  |
| --- |
| NFR005: RESOLUTION |
| As a player I want the game to be playable in resolutions 1920x1080, 1280x720, 1024x768, 800x600. |



Section 7: Requirements diagram

For every project which has requirements to classify, there must be a diagram that shows all the relations between Functional Requirements and Non-Functional ones, this part consists of the definitive version of the diagram with all the requirements of this projects and how everyone affects others.










Section 8: Use Case Diagram

**Diagram**



**Description**

ID: CU1. Launching the program

**Context of use**

⦁ The user clicks on the executable to launch the game. Once this is done a menu is displayed in which the player can select between “play level”, “choose boat”, “settings”, “tutorial”, “credits” and “exit to desktop”.

**Preconditions and activation**

⦁ The program is properly installed, and the process launches once the user runs the executable.

⦁ The user fulfills the minimum requirements in his machine.

**Guarantees of success or post-conditions**

⦁ The program properly displays the main menu.

**Main scenario**

⦁ The user has installed the game.

⦁ The user launches the program properly.

⦁ The menu is loaded and displayed on the user´s screen.

⦁ The user can navigate through the main menu.

**Alternative scenarios**

⦁ The user´s computer does not have the necessary resources to run the game appropriately.

⦁ There has been a problem with the installation and the executable behaves oddly.

ID: CU2. Choose boat

**Context of use**

⦁ When the user clicks on the “choose boat” button, he will be able to see all the boats and their trade-offs, and he will be able to navigate through them to choose the one he prefers the most.

**Preconditions and activation**

⦁ The user is already running the game and in the main menu

**Guarantees of success or post-conditions**

⦁ The boat selection menu is properly displayed.

⦁ The user can navigate through the menu and see the boats.

⦁ Once the user selects a boat, changes are applied and shown is his next run.

**Main scenario**

⦁ The user is on the main menu.

⦁ He clicks on the “choose boat” button.

⦁ The user can see all the boats.

⦁ The user selects a boat, and that boat is loaded for the next run.

⦁ The user goes back to the main menu with the new changes applied.

**Alternative scenarios**

⦁ The user hasn´t played the game before and in case he decides to play the level before selecting a boat, there is already a default one selected for him.

⦁ In case the user enters the boat selection menu and exits it without selecting a new one, the previous selection still holds.

ID: CU3. Setting

**Context of use**

⦁ When the user clicks on the “settings” option, a menu in which he can configure various aspects of the game is displayed.

**Preconditions and activation**

⦁ The user is already running the game and in the main menu.

**Guarantees of success or post-conditions**

⦁ The user can configure the settings to his liking bounded by the options he is given.

**Main scenario**

⦁ The user is on the main menu.

⦁ The user wants to change some aspect of the game´s settings.

⦁ The user clicks on the “settings” button and key binds and volume options are displayed, including a mute option.

⦁ The user modifies either the key binds, the volume or both and saves the changes. The game´s behavior is modified accordingly.

⦁ The user goes back to the main menu with the changes applied.

**Alternative scenarios**

⦁ The user does not change any settings and the game keeps behaving in the same way it did before.

⦁ The user makes some changes but does not save them. Not altering the way, the game behaves.

ID: CU4. Credits

**Context of use**

⦁ The user is on the main menu, and he wants to see the credits of the game.

**Preconditions and activation**

⦁ The user is already running the game and in the main menu.

**Guarantees of success or post-conditions**

⦁ The user can see all the people that participated in creating the game once he clicks on the “credits” button.

**Main scenario**

⦁ The user is on the main menu.

⦁ The user wants to see who created the game.

⦁ The user clicks on the “credits” button.

⦁ A video is displayed in which the player can see all the people that were involved on the game development.

⦁ Once the video ends, the player returns to the main menu.

**Alternative scenarios**

⦁ The player decides to finish the video abruptly by pressing “Esc” and he is returned to the main menu without issues.

ID: CU5. Play Level

**Context of use**

⦁ The user wants to play the game, so once he is on the main menu he clicks on the “play level” button, initializing the run with the default settings and boat or the ones he had previously selected.

**Preconditions and activation**

⦁ The user is already running the game and in the main menu.

⦁ The user´s computer is powerful enough to play the level, as it is more demanding than launching the game and main menu navigation.

**Guarantees of success or post-conditions**

⦁ The run will launch.

⦁ The boats, obstacles and scenery will be loaded on screen.

⦁ The user will be able to complete the run and control the boat throughout it.

**Main scenario**

⦁ The user is already on the main menu and decides to click on the “play level” button.

⦁ Once the button is pressed the user will enter the run with the selected boat and settings.

⦁ Inside the run the player can control the boat and avoid obstacles with a response time of 30ms.

⦁ The user can pause the game and a menu with the options “resume “and “exit to title” is displayed.

⦁ If the player crashes with enough obstacles he will lose all his hp and, the first time, an after-life Simon says like mini-game will be launched.

⦁ If the player completes the mini game successfully his hp will be restored and he will come back to the point in which he died.

⦁ Once the run is complete, he will advance to the next level or if found in the last one he will win the game.

⦁ After finishing the run, either after winning or losing, he will have the opportunity to play the level again or to return to the main menu.

**Alternative scenarios**

⦁ The user decides to exit mid-game returning to the main menu or desktop without issues.

ID: CU6. Tutorial

**Context of use**

⦁ The user wants to play the tutorial, so once he is on the main menu he clicks on the “tutorial” button, initializing the run with the default settings and boat or the ones he had previously selected.

**Preconditions and activation**

⦁ The user is already running the game and in the main menu.

⦁ The user´s computer is powerful enough to play the tutorial, as it is more demanding than launching the game and main menu navigation.

**Guarantees of success or post-conditions**

⦁ The tutorial will launch.

⦁ The boats, obstacles and scenery will be loaded on screen.

⦁ The user will be able to complete the tutorial and control the boat throughout it while the labels are displayed.

**Main scenario**

⦁ The user is already on the main menu and decides to click on the “tutorial” button.

⦁ Once the button is pressed the user will enter the tutorial with the selected boat and settings.

⦁ Inside the tutorial the player can control the boat and avoid obstacles.

⦁ The user can pause the tutorial and a menu with the options “resume “and “exit to title” is displayed.

⦁ During the tutorial the user is introduced to the game mechanics by pop up labels that explain the basic aspects of the game, including a movement practice, where he is told to move right and left, and then he is asked to avoid some obstacles.

⦁ He will also be introduced to the afterlife minigame. He will be killed and shown the mechanics of it.

⦁ And he will be shown the mechanics of the powerup system, by colliding with one powerup and then activating it. While the labels explain the behavior.

⦁ Once the tutorial is completed the user will be returned to the main menu.

**Alternative scenarios**

⦁ The user decides to exit mid-tutorial returning to the main menu or desktop without issues.

ID: CU7. Powerups

**Context of use**

⦁ While the user is found in the game, some powerups will be placed along the river.

⦁ The user can, by colliding with them, activate one of the three powerups the game offers: higher speed, invincibility, and healing.

**Preconditions and activation**

⦁ The user is already running the level.

**Guarantees of success or post-conditions**

⦁ The user has collided with the powerup, and the according effect is applied.

**Main scenario**

⦁ The user is already in the run.

⦁ While he plays the level some powerups will be displayed along the river.

⦁ If he collides with the powerup, the effects of it will be applied.

⦁ If he collides with the healing powerup, some of his health will be restored.

⦁ If he collides with the speed powerup, his velocity will be increased for some period.

⦁ If he collides with the invincibility powerup, his will not receive damage for some period.

⦁ After the period comes to an end, and in case the powerups with which he collided with where speed or invincibility, his stats will return to normal values.

**Alternative scenarios**

⦁ The user does not collide with any powerups.

⦁ The user collides with the healing powerup having more HP remaining than the amount received by it.

ID: CU8. Simon says minigame

**Context of use**

⦁ When the user dies for the first time a minigame with Simon says like mechanics is loaded on screen.

**Preconditions and activation**

⦁ The user has lost all his HP for the first time in the run.

**Guarantees of success or post-conditions**

⦁ The user can play a game in which he is given the opportunity to return to life.

⦁ In case he ends up winning, he will be able to return to the river where he left it.

**Main scenario**

⦁ The user is already in the run.

⦁ The user collides with enough obstacles to lose all his HP.

⦁ Once he does so, a minigame is loaded on screen.

⦁ In this game he is shown an increasingly difficult sequence he must replicate.

⦁ In case he fails reproducing the sequence he will die, having the opportunity to play the main level again or to return to the main menu.


⦁ In case he succeeds, he will return to the point where he died, with some of his HP restored.

**Alternative scenarios**

⦁ The user decides to leave mid-game, returning to the main menu of exiting to the desktop.

Section 9: Domain Model

As with every programming project, a diagram which includes all the classes that are going to be developed among the programmers is necessary. This is the final version of the complete diagram. There is a briefly discuss of every class after the image:



Game: Represents the game’s main instance, by which all classes arise and inherit respectively. It controls the Flow of the game thanks to the ‘game status’ attribute, in addition to the level management.

Level: Represents the specific level of the game, depending on the race number the player is at. Moreover, it includes the map setting, with random obstacles generation and rivals, added to the finish line location.

Player: Represents the user who, through keyboard, his interactions with the ship and other game elements, participates in the race.

Boat: Essential class for this diagram. It defines the properties and vehicles behavior during the competition with different attributes such as ‘health’ or ‘resistance’, in addition to some other methods to modify your movement speed or react to the obstacles among others.

Rival: Class with behaviors like the main player ship but controlled by Artificial Intelligence for decision making.

Map: Represents the scenario where the race takes place, varying as the level progresses.

Powerup: Graphical interface that involves the collectibles to grab during the journey to gain an advantage over rivals.

Obstacle: Base class that defines the essential characteristics of an obstacle in the game. It also implements the subclasses Duck, Stone and Log to represent different types of obstacles with different sizes.

Duck: Randomly moving along the river obstacle that can be avoided by the player.

Stone: Static obstacle in the river that could cause extensive damage to the ship’s bow.

Log: Floating obstacle larger than the previous two, also static and with the capabilities to slow down and damage the vehicle.

Section 10: Sequence Diagram

A